## Slide 1: QR CODE GENERATOR USING PYTHON
PREPARED BY
FATHIMA NESRIN(MES22MCA-2019)
25th October 2023

## Slide 2
GUIDED BY
MR. GEEVAR C. ZACHARIAS
ASSISTANT PROFESSOR
MASTER OF COMPUTER APPLICATIONS
MES COLLEGE OF ENGINEERING , KUTTIPPURAM

## Slide 3: CONTENTS
Overview
Functionality
Product Backlog
Project Plan
Sprint
DFD

## Slide 4: OVERVIEW
QR codes are much more useful as they can store and digitally present much more information/data than the usual barcode that only contains a numeric value of a product. QR code can contain a wide variety of information such as a link to your business page, social media sites, a text, and details about your event, and so much more. QR Code is a machine-readable matrix barcode that uniquely represents information. With the increase in optical capabilities of smartphones, the use of QR codes started increasing. In this project, we will build a QR Code generator using Python Modules. Additionally, This Project contains a grid of black squares on a white background, which can be read by any imaging device such as a camera, and processed to extract the required data from the patterns that are present in the horizontal components of the image. Nowadays we all use QR code for multiple purposes like making payments, sharing Wi-Fi, etc. Targeted to mobile users, QR Codes are cost-effective, universally applicable, and help you reach your target audience in the offline world and connect them directly to your digital platforms

## Slide 5: OVERVIEW
Components:
Python: Python forms the foundation for both Django and the QR code generation. You'll need Python installed on your system to work with Django.
Django Framework: Django provides a set of tools and libraries for building web applications. It includes features for handling user authentication, database management, and URL routing.
qrcode Library:Just like in the standalone Python version, the qrcode library is used to generate QR codes. It allows us to create and manipulate QR code

## Slide 6: OVERVIEW
FUNCTIONALITY
User Authentication and Authorization: Allow users to create accounts, log in, and log out. Implement roles and permissions to control access to certain features or admin functionalities.
Generate QR Codes: Provide a form or interface where users can input the data (e.g., URL, text, contact information) they want to encode into a QR code. Utilize the qrcode library to generate the QR code.
Save QR Codes (Optional): Allow users to save the generated QR codes for future use. Provide options to download the QR code as an image file (PNG, JPEG, etc.).
Manage QR Codes: Enable users to view, edit, and delete their previously generated QR codes. Implement functionalities to organize and search for QR codes.

## Slide 7: PRODUCT BACKLOG
ID | PRIORITY | SIZE (Hours) | SPRINT | STATUS | NAME
1 | Medium | 8 | 1 | Planned | Form Design
2 | Medium | 4 |  | Partially Completed | User Panel
3 | High | 10 | 2 | Planned | Table Design
4 | High | 9 |  | Planned | Coding
5 | Medium | 4 | 3 | Planned | Testing Data
6 | High | 6 |  | Planned | Output Generation

## Slide 8: PROJECT PLAN
ID | TASK NAME | START DATE | END DATE | PROJECT HOURS | STATUS
1 | Sprint 1 | 15/09/2023 | 12/10/2023 | 13 | Partially Completed
2 | Sprint 2 | 13/10/2023 | 03/11/2023 | 14 | Planned
3 | Sprint 3 | 08/11/2023 | 30/11/2023 | 14 | Planned

## Slide 9: SPRINT PLAN
SPRINT 1
Backlog Item | Status and Completion date | Original Estimate in hours | Day 1 15/09 | Day 2 20/09 | Day 3 21/09 | Day 4 28/09 | Day 5 29/09 | Day 6 04/10 | Day 7 05/10 | Day 8 06/10 | Day 9 11/10 | Day 10 12/10
Form Design | 15/09/2023 | 2 | 2 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Table Design | 28/09/2023 | 3 | 0 | 1 | 1 | 1 | 0 | 0 | 0 | 0 | 0 | 0
Coding | 06/10/2023 | 6 | 0 | 0 | 0 | 0 | 2 | 1 | 1 | 2 | 0 | 0
Testing & Validation | 12/10/2023 | 2 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 1 | 1
Total |  | 13 | 2 | 1 | 1 | 1 | 2 | 1 | 1 | 2 | 1 | 1

## Slide 10: SPRINT PLAN
SPRINT 2
Backlog Item | Status and Completion date | Original Estimate in hours | Day 1 13/10 | Day 2 18/10 | Day 3 19/10 | Day 4 20/10 | Day 5 25/10 | Day 6 26/10 | Day 7 27/10 | Day 8 01/11 | Day 9 02/11 | Day 10 03/11
Form Design | 13/10/2023 | 2 | 2 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Table Design | 18/10/2023 | 1 | 0 | 1 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0
Coding | 01/11/2023 | 8 | 0 | 0 | 1 | 2 | 1 | 1 | 2 | 1 | 0 | 0
Testing & Validation | 03/11/2023 | 3 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 1 | 2
Total |  | 14 | 2 | 1 | 1 | 2 | 1 | 1 | 2 | 1 | 1 | 2

## Slide 11: SPRINT PLAN
SPRINT 3
Backlog Item | Status and Completion date | Original Estimate in hours | Day 1 08/11 | Day 2 09/11 | Day 3 10/11 | Day 4 15/11 | Day 5 16/11 | Day 6 17/11 | Day 7 22/11 | Day 8 23/11 | Day 9 24/11 | Day 10 29/11 | Day 11 30/11
Coding | 01/11/2023 | 9 | 1 | 1 | 2 | 1 | 1 | 2 | 1 | 0 | 0 | 0 | 0
Testing & Validation | 03/11/2023 | 5 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 1 | 2 | 1 | 1
Total |  | 14 | 1 | 1 | 2 | 1 | 1 | 2 | 1 | 1 | 2 | 1 | 1

## Slide 12: DFD
USER
READ
QR IN SYSTEM
RESULTANT QR
GENERATOR
QR SAVED

## Slide 13: Thank you